# Roadmap and Plan

1. Product Vision

The objective of the AI Diffusion Pathways initiative is to ease and accelerate the adoption of AI use cases that are beneficial to society at scale. Towards this, the Cube helps adopters explore the know-how and learnings from lived experiences of others and assist them in contextualizing the learnings in their context. This accelerates AI adoption by reducing learning costs, time, and risk.

The Cube is not intended to become a complete self-help system that answers every question or replaces human interaction. It functions as a landscape of lived experiences captured as pathways. When an adopter converses with the Cube, it surfaces the range of approaches others took, the reasons behind them, and the conditions that made each one work or fail from the relevant pathways. The adopter judges what applies to their own decision and what to act on.

It is a living system - every participant contributes and draws value from it, on an ongoing basis, not as a one-time exchange. As more adoption experiences and connections flow through, its collective know-how grows and its value to every participant increases over time.

2. Scope

- Explore Pathways - Users can browse existing AI adoption pathways, understand use cases, extract learnings, and find reusable toolkit assets.

- Analyze Own Adoption - Any user with an ongoing or planned adoption, whether a new Adopter or an existing Contributor, can analyze it based on their current stage. Through natural conversation, the product suggests what's clear, what's missing, and what decisions need to be made, drawing on relevant lived experiences and answering specific questions. This includes connecting with the contributors/adopters behind a pathway, with consent, where relevant.

- Contribute & Curate Pathways - Contributors can turn lived experience into a pathway; curators review and publish it. This includes:

- Ongoing ingestion and curation workflows

- Continuous updates to pathway knowledge as new learnings emerge

- Removing a published pathway when needed

- Incentivize Contributors - Contributors will be able to see the reuse of their know-how. Contributors will also be able to get insights from questions asked by other users about their pathways.

- Visibility into Pathway Usage & Reuse - Contributors and admins can see how a pathway is being used, where it has potential gaps, and how much reuse is happening across pathways.

- Adopter-to-Contributor Transition - A smooth path for a user who starts out exploring or analyzing to become a contributor over time - surfacing the option to contribute at the right moment as their own adoption experience matures, without a hard switch between separate modes.

- Channels:

- Web App - primary interface for Explore, Analyze, and Contribute

- Claude Chat - supports Explore, Analyze, and Contribute without visiting the web app

- Other channels - additional channels beyond these two, not yet explored and defined

3. Roadmap

| Milestone | Outcome | Target Timeframe |
| --- | --- | --- |
| Cube Web App fully functional with at least 20 pathways | The web app is ready for scaled use - both internally within EkStep and by other organizations. 20 pathways are created and published, covering all the available know-how. Adopters and contributors can independently explore, analyze, and contribute without needing hand-holding. | 15-Nov-26 |
| EkStep Contribution via Claude | At least two EkStep teams (Voice/Language AI and Blue Dots) are actively using the Cube, through web-app and/or Claude, updating their know-how and getting relevant learnings from others' work on an ongoing basis. | 15-Dec-26 |
| Incentivize Contributors | Users will have the option to provide feedback and acknowledge reuse of a pathway’s know-how. Contributors will be able to see the reuse of their know-how. Contributors will also be able to get insights from questions asked by other users about their pathways. | 15-Jan-27 |
| Visibility into Pathway Usage & Reuse | Number of Explorers/Contributors, Conversations per week, likes/dislikes, reuse acknowledgements | 15-Feb-27 |
| Channel Expansion | The product is accessible through additional channels beyond web app and Claude Chat. | 15-Mar-27 |

4. Execution Approach

Team & Roles

Solution Team - Kamesh + Tekdi Team

- Owns solution functionality, UI/UX, data and technical architecture - defining what the product does and how it's built

- Develops and maintains the solution - the actual build, including the web app and the Claude Skill integration

- Interacts with users for product functionality, usability and technical issues

- Participates in pathway collection conversations along with Program team to understand and enhance the collection process where needed

Program Team - David, Anupama + Team

- Owns stakeholder communication - keeping contributing organizations, adopters, and internal stakeholders aligned and informed

- Owns pathway content lifecycle - reviewing and publishing contributor submissions; collecting information from contributors directly, where needed

- Identifies and onboards new adopters to the Cube

- Shares user feedback/inputs about the solution to solution team

- Facilitates testing sessions, walkthroughs, or direct interactions with adopters, and contributors.

Shared Responsibility

- Both teams are jointly accountable for adoption - Program growing and sustaining relationships with contributors and adopters, Solution ensuring the product itself drives and supports that adoption.

Working cadence

- Weekly cross-team review (Program + Solution team) - progress against the current milestone, open decisions, and any Program-surfaced feedback about the Solution

- Milestone review at each milestone boundary (Program + Solution team + Sr. Mgt) - formal check against the milestone's outcome statement; decide whether it's met, needs extension, or scope should shift

Tracking

Additional tabs within this document to track the detailed requirements, feedback and their status:

- Requirements - a prioritized list of functional and non-functional requirements, with status, sitting one level of detail below the Scope Summary

- Feedback tab - issues or feature requests/modifications, logged by either Program or Solution team; triaged during the weekly cross-team review, and accepted items move into the Requirements tab.

Dependencies

- AWS server account - We currently have a free account which will expire this December. We will need to plan for a new account by November so that we have enough time to migrate to it.

- Claude API license/access - We currently have a free account which will expire by 28th of October. We will need to plan for a new account before that.

# Requirements

### Web App ready for scale use

| # | Requirement | Type | Status |
| --- | --- | --- | --- |
|  | Sign-up Notification: To both Admin for approval and to the user once approved | Functional | In Progress |
|  | Reset Password option | Functional | Complete |
|  | Add Terms and Conditions and Disclaimers as required based on legal team’s guidance | Functional | In Progress |
|  | Option for user to delete their account | Functional | Not started |
|  | Store the Toolkit asset files and provide access to the users during the conversation where relevant. | Functional | In Progress |
|  | Enhance the Framework and Pathway schema to enrich the know-how | Functional | Not started |
|  | Enhance Pathway creation logic - extraction/generation from raw source material into the schema (to ensure coverage of all relevant info) | Functional | Not started |
|  | Improve Analysis logic - Analyze Own Adoption flow and Analysis Document | Functional | Not started |
|  | Define and implement corpus synthesis process (LLM Wiki approach) - create synthesized learnings across different pathways | Functional | Not started |
|  | Fine-tune Web App UI for Contribution/Curation flows as per user feedback | Functional | Not started |
|  | Creation of test cases across all flows and and testing | Non-functional | Not started |
|  | Deployment in AWS environment | Non-functional | Not started |
|  | Error handling and graceful degradation (failed AI calls, malformed uploads) | Non-functional | Not started |
|  | Security & Privacy - Encryption at rest and in transit for user data - Token-based auth for API access, session timeout - Rate limiting on conversation turns, input documents, so a user (or a bug) can't spam - Checking of PII data while ingesting into pathway | Non-functional | Not started |
|  | Reliability & Serving architecture - Concurrency limits with graceful overflow handling, rather than unbounded concurrent calls to the Anthropic API. - Defined timeout/retry policy | Non-functional | Not started |
|  | Structured logging - Latency, errors, per-user/per-pathway usage | Non-functional | Not started |

# Feedback

| Date | Logged By | Source (user/org) | Type (Issue / New Feature / Modification) | Description | Status (Untriaged / Accepted / Rejected) |
| --- | --- | --- | --- | --- | --- |